DEI Projects Weekly Status Report

| Week ending: | Thursday 23rd August 2012 |  |
| --- | --- | --- |
| Headlines: | - DEI004: EUSA code deployed to Live but data issue found on the new View - DEI006: Development on target for peer testing to start next week - DEI007: Progress with BRD as per new agreed schedule - DEI008: closed |  |
| Main activities completed this week: | - DEI004 (ODL in the student Record phase 2): EUSA code deployed to Live but data issue identified on the new View (out of scope of this DEI project). - DEI006 (Card Services): Build is complete (will be at close of play Friday) - DEI007: Progress with BRD data requirements |  |
| Planned activities not completed this week: | ACTIVITY | IMPACT & ACTION |
|  | - DEI004: DSOR delayed - DEI006: Finalisation of implementation plan & other documentation | - DEI004: Data issue with the newly created view. EUSA cannot use the new view yet and rely on the last updated View 20/8 for data feed. The data issue has been identified and App Man will fix it on 24/8. |
| Activities scheduled for next week: | - DEI004: To sign off deployment and close project - DEI006: Documentation & Preparing for peer testing. - DEI007: Distribute revised version to all stakeholders. Team meeting to discuss project planning 27/8 Note: all DEI projects now have the priority set to 1 within IS Apps, except DEI007: priority 2 |  |
| Major issues (include all with status=”open” and any which have changed status) (Issue status can be: open, closed or on hold) Date Raised; Target Resolution Date; Actual Resolution Date; Status; Description; Resolution; Owner; Severity (L,M, H). |
| Any other points of note: Further projects information are available on the projects webiste - DEI001 closed : http://www.projects.ed.ac.uk/areas/learn/dei/DEI001/index.shtml - DEI002 closed : http://www.projects.ed.ac.uk/areas/learn/dei/DEI002/index.shtml - DEI004 : http://www.projects.ed.ac.uk/areas/learn/dei/DEI004/index.shtml - DEI005 closed : http://www.projects.ed.ac.uk/areas/learn/dei/DEI005/index.shtml - DEI006 : http://www.projects.ed.ac.uk/areas/learn/dei/DEI006/index.shtml - DEI007 : http://www.projects.ed.ac.uk/areas/learn/dei/DEI007/index.shtml - DEI008 closed : http://www.projects.ed.ac.uk/areas/learn/dei/DEI008/index.shtml Holidays coming : |  |  |