DEI Projects Weekly Status Report

| Week ending: | Thursday 6th September 2012 |  |
| --- | --- | --- |
| Headlines/ Main activities completed this week: | - DEI004 (ODL in the student Record phase 2): Closing project - DEI006 (Card Services): No activities - DEI007 (Data Hub Design): Sign off meeting planned for 24/9. Consulted HR. |  |
| Planned activities not completed this week: | ACTIVITY | IMPACT & ACTION |
|  | - DEI004: N/A - DEI006: N/A - DEI007: BRD non-functional requirements and UAT descriptions in progress | - DEI004: N/A - DEI006: N/A - DEI007: N/A |
| Activities scheduled for next week: | - DEI004: To close project - DEI006: IS Dev Team/Dev Tech resources booked next week to fix the remaining 4 opened Jiras (incl 1 show-stopper) - DEI007: PM to progress with BRD outstanding 2 tasks (non functional req and UAT) Note: all DEI projects now have the priority set to 1 within IS Apps, except DEI007: priority 2 |  |
| Major issues (include all with status=”open” and any which have changed status) (Issue status can be: open, closed or on hold) Date Raised; Target Resolution Date; Actual Resolution Date; Status; Description; Resolution; Owner; Severity (L,M, H). |
| Any other points of note: Further projects information are available on the projects website In progress: - DEI004 : https://www.projects.ed.ac.uk/project/dei004 - DEI006 : https://www.projects.ed.ac.uk/project/dei006 - DEI007 : https://www.projects.ed.ac.uk/project/dei007 Closed : - DEI001 : http://www.projects.ed.ac.uk/areas/learn/dei/DEI001/index.shtml - DEI002 : http://www.projects.ed.ac.uk/areas/learn/dei/DEI002/index.shtml - DEI005 : http://www.projects.ed.ac.uk/areas/learn/dei/DEI005/index.shtml - DEI008 : http://www.projects.ed.ac.uk/areas/learn/dei/DEI008/index.shtml And 2012/13 DEI projects not opened : - AP12-042 Moodle Enhancements (Planning Feb 13, Delivery June 13) - AP12-043 Moodle Upgrade (Planning Jan 13, Delivery May 13) - AP12-044 Social Hub Enhancements (Planning Nov 12, Delivery March 13) - AP12-043 Data Hub Enhancements (Planning Dec 12, Delivery March 14) Holidays coming : |  |  |