Mvm002 – Simple Hosting plan (Draft 13/05/2014).

**Objective:** Migrate the simple hosting websites from MVM LTS to IS. Ensure services have adequate environments to perform development, testing, training and production with the moved sites having both resilience and load balancing features.

**Assumptions**:

All Simple website are IIS

User account already migrated\trust setup

Simple sited do not require authentication

Simple sites are using certificates

**Plan**: Instructions written for live environment, but can be used for test.

Prerequisite:

Advise users of when website is moving

Stop users from accessing\updating website for duration of move

Access granted to awebb user account on MVM server

Copy:

Copy data from MVM LTS to IS servers at KB/AT (kb-iis-1, at-iis-2 via robocopy)

Create website in IIS7 at KB, duplicate for AT

Test website is working as expected on new host servers

Load balancer:

Setup Healthcheck page

Request to ITI Unix to update load balancer and DNS

Test website access through load balancer

Disable old website (not entirely sure when to do this task)

Comments:

This process should be tested and documented with a single site being moved to test. The rest of the simple sites should then be moved in a couple of batches and tested before repeating the process on live.