DEI Projects Weekly Status Report

| Week ending: | Thursday 20th September 2012 |  |
| --- | --- | --- |
| Headlines/ Main activities completed this week: | - DEI006 (Card Services): No activities - DEI007 (Data Hub Design): collected feedback from SACS and USD, ahead of Sign off meeting planned for 24/9. Agreed at the last programme meeting (13/9) to de-scope DEI007 remaining deliverable (high level architecture doc) : https://www.projects.ed.ac.uk/project/dei007/issues/3 |  |
| Planned activities not completed this week: | ACTIVITY | IMPACT & ACTION |
|  | - DEI006: N/A - DEI007: N/A |  |
| Activities scheduled for next week: | - DEI006: 0.5 day peer testing then close. The purpose of this approach is to ensure that the project is left in a clean state so that if it is picked up again in the future, it is clear where the starting point is. - DEI007: Sign off meeting Note: all DEI projects now have the priority set to 1 within IS Apps, except DEI007: priority 2 |  |
| Major issues (include all with status=”open” and any which have changed status) (Issue status can be: open, closed or on hold) Date Raised; Target Resolution Date; Actual Resolution Date; Status; Description; Resolution; Owner; Severity (L,M, H). |
| Any other points of note: Further projects information are available on the projects website In progress: - DEI006 : https://www.projects.ed.ac.uk/project/dei006 - DEI007 : https://www.projects.ed.ac.uk/project/dei007 Closed : - DEI001 : http://www.projects.ed.ac.uk/areas/learn/dei/DEI001/index.shtml - DEI002 : http://www.projects.ed.ac.uk/areas/learn/dei/DEI002/index.shtml - DEI004 : https://www.projects.ed.ac.uk/project/dei004 - DEI005 : http://www.projects.ed.ac.uk/areas/learn/dei/DEI005/index.shtml - DEI008 : http://www.projects.ed.ac.uk/areas/learn/dei/DEI008/index.shtml And 2012/13 DEI projects not opened : - AP12-042 Moodle Enhancements (Planning Feb 13, Delivery June 13) - AP12-043 Moodle Upgrade (Planning Jan 13, Delivery May 13) - AP12-044 Social Hub Enhancements (Planning Nov 12, Delivery March 13) - AP12-043 Data Hub Enhancements (Planning Dec 12, Delivery March 14) Holidays coming : n/a |  |  |