# IS Applications 3 Year Rolling Planning 2014/15 to 2016/17

## Proposal Suggestion Template

| Programme | Infrastructure |  | Programme Priority | C |
| --- | --- | --- | --- | --- |
| Portfolio | ISG |  | Portfolio Priority |  |
| Proposal Name | Annual upgrades of development tools (JIRA, Bamboo, etc) |  |  |  |
| Proposal Sponsor | David Smyth |  |  |  |
| Other Contributors | Dave Berry, Iain Fiddes, Peter Jackson, Richard Good, Heather Larnach, Stefan Kaempf, Maurice Franceschi, Adam Wadee |  |  |  |
| What it is | The Division has built up reliance on a number of key products over the years to assist in project and service delivery. This project would apply relevant upgrades to the following products as required: JIRA JIRA Agile Bamboo ASTA We will look to upgrade to latest stable and supported versions of the products above. This will not review new functionality and only concentrate on software upgrades. |  |  |  |
| Why it is needed / what the benefits are | We have taken on the above products as part of our core workflow for project (and support) delivery in recent times. As such they are essential to our ability to successfully deliver change within the University. Failure to keep the products up to date and in a supportable position exposes us to the risk of serious issues with the software that may affect their ability to run and operate in our environment. It also avoid costly “big bang” upgrades we have experienced in the past when we have had to put significant resources towards upgrading products. |  |  |  |
| When is it needed | 2014/15 Duration (No. of Years): 1 (however annual project would be submitted to handle this work on an ongoing basis) |  |  |  |
| Type of work | Compliance | Funding Source | Core Grant |  |
| *Compliance Justification | To ensure supported and performance systems that allow the Division to function, key tools as detailed above need to be kept up to date. | Proposal Type | New |  |

## Estimation

| Estimation Type | Software Development |  |  |
| --- | --- | --- | --- |
|  | Software Configuration e.g. SITS |  |  |
|  | Infrastructure Development |  |  |
|  | Business Case / Options Appraisal |  |  |
|  | Procurement |  |  |
|  | Implement Package Solution |  | X |
| Estimated IS Apps Days (see additional guidance*) | S/M/L/XL S | Estimated Business Partner Days | S/M/L/XL None |
| Estimated Service Management Days | S/M/L/XL None | Impact on other Service area | SSP ? Small impact S/M/L/XL |
| Estimation Confidence (delete as required) | Highly Confident (Done this before) Reasonably Confident (Similar to previous work) Not Very Confident (A lot of uncertainties) No Confidence |  |  |
| Estimation References | Justification for the Estimated Days and Estimation Confidence. This section is also used to provide any other relevant information the proposal estimate. This may include: - Assumptions about the project approach, scope or deliverables - Details of previous similar projects - Risks or other unknown elements Record as many details as are relevant |  |  |

*Estimation – Additional Guidance:

For 1st stage/iteration of Red Line, the following standard estimation categorisations will be used,

- Small – 50 days

- Medium – 120 days

- Large – 250 days

- Extra Large – 500 days