# IS Applications 3 Year Rolling Planning 2014/15 to 2016/17

## Proposal Suggestion Template

| Programme | Technology Enhanced Learning |  | Programme Priority | 2 |
| --- | --- | --- | --- | --- |
| Portfolio | ISG |  | Portfolio Priority |  |
| Proposal Name | Technology Enhanced Learning Management Information |  |  |  |
| Proposal Sponsor | Anne-Marie Scott / Mark Wetton |  |  |  |
| Other Contributors |  |  |  |  |
| What it is | This project will deliver a management information reporting solution that Schools and IS can use to understand the breadth and depth of engagement with IS Technology Enhanced Learning Services. It will be possible to see the picture at individual School level, at College level, or for the institution as a whole. The solution will be web based, and will be something that facilitates a mixture of automated data collection where APIs exist, and manual data upload where they do not. Manual data upload could be via a CSV upload, facilitated by Production Management (likely 4 times a year max). IS TELS provide a diverse portfolio of services to Schools, comprised of a mixture of local and cloud hosted services, based on supplier or open source solutions. Reporting capabilities in each of these tools are stand alone, and many are only accessible via a user interface. Whilst we are able to summarise usage at the level of the institution, many of the tools only provide reporting at the level of a whole system or an individual course, and have no capability to provide reporting at School level. This makes it very difficult for individual Schools to get any sense of the picture of engagement with TEL services within their area. In 2013/14 we will produce a first version of a School based report, and consult with Schools to gather requirements around format/presentation. In 2014/15 we want to turn this into a regularly updated reporting tool that Schools can interrogate themselves. |  |  |  |
| Why it is needed / what the benefits are | Schools need better management information about engagement with IS Technology Enhanced Learning services in order to make decisions about staff development and recruitment. At the moment no School can accurately answer questions such as how many courses run online assessments; how many courses use digital marking tools; or even how many courses use Learn versus Moodle; or no VLE at all. We believe that usage of TELS in Schools is more significant than is realised given what we see at institutional level, but the picture for the Schools needs to be local to be more meaningful. This project is related directly to the “Consult and engage Schools in developing learning technology MI reports for Schools L&T committees.” activity in the IS TELS strategy. |  |  |  |
| When is it needed | Start Year: 2014/15 Duration (No. of Years): 1 |  |  |  |
| Type of work | Discretionary | Funding Source | Core Grant |  |
| *Compliance Justification | Provide brief details re. why this should be considered Compliance | Proposal Type | New |  |

## Estimation

| Estimation Type | Software Development |  | X |
| --- | --- | --- | --- |
|  | Software Configuration e.g. SITS |  |  |
|  | Infrastructure Development |  |  |
|  | Business Case / Options Appraisal |  |  |
|  | Procurement |  |  |
|  | Implement Package Solution |  |  |
| Estimated IS Apps Days (see additional guidance*) | M – 120 days | Estimated Business Partner Days | S – 50 days (USD TELS) |
| Estimated Service Management Days | M – 120 days (APPS TELS – 75% / APPS COM – 25%) | Impact on other Service area | Name S/M/L/XL |
| Estimation Confidence (delete as required) | Reasonably Confident (Similar to previous work) |  |  |
| Estimation References | We have built a range of data-marts previously. Likely solution will be based on the Business Objects solutions – potentially using the dashboard tools. By the time this project delivers we will have gained experience in this area of the new BI suite. |  |  |

*Estimation – Additional Guidance:

For 1st stage/iteration of Red Line, the following standard estimation categorisations will be used,

- Small – 50 days

- Medium – 120 days

- Large – 250 days

- Extra Large – 500 days