# IS Applications 3 Year Rolling Planning 2014/15 to 2016/17

## Proposal Suggestion Template

| Programme | Technology Enhanced Learning |  | Programme Priority | 3 |
| --- | --- | --- | --- | --- |
| Portfolio | ISG |  | Portfolio Priority |  |
| Proposal Name | Online Assessment/Feedback Evaluations – Year 1 |  |  |  |
| Proposal Sponsor | Mark Wetton / Anne-Marie Scott - USD Learning Services, Apps TELS |  |  |  |
| Other Contributors | Apps dev team, USD Help Services, SACS, Institute for Academic Develoment, selected Schools. |  |  |  |
| What it is | The development of pilot projects exploring the use of technologies and functionality for innovative assessment and feedback practice. Focus will be on evaluating opportunities and challenges for integration with existing systems, best match with pedagogic requirements, adaptability and scalability. We anticipate that the technologies explored will be a mix of hosted (cloud-based) and installed here. Schools and courses with a history of innovative approaches to assessment will be identified and invited to develop these pilots. The outcome of each pilot will be a decision either to end the pilot and close the service offering; or to expand the service offering beyond the pilot group. In the case of service expansion this may well need to be taken forward via a procurement, dependant on spend required. In year 1 we have interest from the Colleges already (in particular via the HSS College Undergraduate Learning and Teaching committee) in the UQMarkUp tool from the University of Queensland, Adaptive Comparitive Judgement (ACJ) and the Red Pen Tool from TAG Assessment, and myKnowledgemap. Some of these tools would require a local installation and some work on VLE integration in conjunction with the supplier. We would pick 1 or 2 of these tools and aim to run a pilot for 1 year. |  |  |  |
| Why it is needed / what the benefits are | The University has identified Enhancing feedback and assessment as a priority area, and is encouraging schools to adopt innovative approaches including programme-level assessment, multimedia portfolios, and evaluation of fieldwork and placements. There are also drivers for improved data management and collation, such as whole-life progression data for students and staff. New software products are appearing in this expanding market, and IS needs to help the University understand the possibilities for development. This work will build on current evaluations and enquiries being undertaken by Learning Services, SACS, IAD and the Student Experience Project examining different aspects of the assessment lifecyle, pedagogic and management drivers. The project will help us to identify key areas of development which will require IS service support not currently available, provide proof-of-concept for data integration between existing, planned and new systems across the institution, and provide a basis for further development of those systems. It will enhance IS ability to anticipate requests from Colleges and Schools for additional support for technology-enhanced assessment and feedback, our understanding of the institutional impact of innovation in this field, and our ability to communicate supported options to academic staff. |  |  |  |
| When is it needed | Start Year: 2014/15 Duration (No. of Years): 1 |  |  |  |
| Type of work | Discretionary | Funding Source | Core Grant |  |
| *Compliance Justification | N/A | Proposal Type | New |  |

## Estimation

| Estimation Type | Software Development |  |  |
| --- | --- | --- | --- |
|  | Software Configuration e.g. SITS |  |  |
|  | Infrastructure Development |  |  |
|  | Business Case / Options Appraisal |  |  |
|  | Procurement |  |  |
|  | Implement Package Solution |  | X |
| Estimated IS Apps Days (see additional guidance*) | M – 120 days | Estimated Business Partner Days | M – 120 days (USD TELS) |
| Estimated Service Management Days | M – 120 days (APPS TELS) | Impact on other Service area | None |
| Estimation Confidence (delete as required) | Reasonably Confident (Similar to previous work) |  |  |
| Estimation References | Similar approach taken to Pebblepad several years ago e.g. piloted for 1 year, then procurement and implementation project followed. Risks: Working with new technologies and new (start-up) companies? |  |  |

*Estimation – Additional Guidance:

For 1st stage/iteration of Red Line, the following standard estimation categorisations will be used,

- Small – 50 days

- Medium – 120 days

- Large – 250 days

- Extra Large – 500 days