## Slide 1: CESAR OLL’s New Administration Platform
DEMO - Part 1

## Slide 2: Overview
How do we deliver change?
What have we done to date?
What have we planed to do by October?

## Slide 3: User Stories Backlog
Your Ideas

## Slide 4: Product Backlog Prioritisation
Project Team

## Slide 5: Product Backlog Prioritisation
Minimum Viable Product:
Security
Course Maintenance
Student Account Maintenance and Registration
Tutor Account
Enrolments & Unenrolments
Finance
OLLIE Book
Reports

## Slide 6
Registration
Frequency of Use Low [--------------------------------------] High
Urgency (deadlines, answering enquiries) Low [--------------------------------------] High
More or Less Features Less [-------------------------------------] More
Level of Access Low [--------------------------------------] High
Course vs. Student focused C [--------------------------------------] S
Course Secretary
Frequency of Use Low [--------------------------------------] High
Urgency (deadlines, answering enquiries) Low [--------------------------------------] High
More or Less Features Less [-------------------------------------] More
Level of Access Low [--------------------------------------] High
Course vs. Student focused C [--------------------------------------] S

## Slide 7: MVP Product Development
Release of new features

## Slide 8: Course Maintenance – Add Course
As a … Course Secretary
So that… I can create instances of that course for online/offline booking
I want to… add a new Course
As a … Course Organiser
So that… I know the course details are correct
I want to… be able to view course details

## Slide 9: Course Maintenance – Add Course
User Story reference | Summary | Status
HSS001-5 | Add course | Done
HSS001-6 | Edit course | Done
HSS001-103 | Add course code to course | Done
HSS001-46 | View course (Dashboard) | Done

## Slide 10: Course Maintenance – Add Course Instance
As a … Course Secretary
So that… the course instance is available for registering customers
I want to… create a course instance
As a … Course Secretary
So that… I know the course details are correct
I want to… be able to delete a course instance if I've made too many mistakes and want to start again; or it is no longer relevant (limited conditions)

## Slide 11: Course Maintenance – Add Course Instance
User Story reference | Summary | Status
HSS001-11 | Add course instance | Done
HSS001-14 | Delete course instance | Done
HSS001-48 | View course instance (Dashboard) | Done

## Slide 12: Course Maintenance – Add Classes
As a … Course Secretary
So that… there is a quick way for me to create multiple classes
I want to… add a number of classes in one action
As a … Course Secretary
So that… I can extend a course instance if necessary
I want to… to be able to add additional class instances to an existing course instance

## Slide 13: Course Maintenance – Add Classes
User Story reference | Summary | Status
HSS001-19 | Bulk add class instances | Done
HSS001-20 | Add single class instance | Done
HSS001-22 | Edit class instance | Done
HSS001-125 | View Class Instance (Dashboard) | Done

## Slide 14: Student Account Maintenance and Registration
As a … Registration
So that… I can input new students as they enrol in person or over the phone
I want to… to create and maintain a student account

## Slide 15: Student Account Maintenance and Registration
User Story reference | Summary | Status
HSS001-40 | Create and maintain Student account | Done
HSS001-70 | View student account (dashboard) | Done

## Slide 16: Enrolments and Unenrolments
As a … Registration Officer
So that… I can secure a place for that student
I want to… to enrol a student on a course, capturing all the necessary details

## Slide 17: Enrolments and Unenrolments
User Story reference | Summary | Status
HSS001-50 | Create a manual enrolment (from Student account view) | Done
HSS001-139 | Link Student number in Instance/ Enrolment to Student's dashboard | Done

## Slide 18: Tutor Account Maintenance
As a … As an HR Officer
So that… I can maintain a database of all of our tutors with up-to-date information, plus my colleagues can assign tutors to course instances.
I want to… to create and maintain a tutor account for every tutor delivering courses at OLL

## Slide 19: Tutor Account Maintenance
Tutor Account Maintenance
User Story reference | Summary | Status
HSS001-105 | Create and maintain a (basic) tutor account | Done

## Slide 20: Search Courses, Instances and Students
As a … CESAR user
So that… I can see what courses are available
I want to… to search courses by keyword, session offered, title, subject and code
As a … Registration Team / Student Support Officer
So that… I can find a student record
I want to…be able to search for student accounts by last name, first name, email or student code

## Slide 21: Search Courses, Instances and Students
User Story reference | Summary | Status
HSS001-17 | Search courses | Done
HSS001-18 | Search course instances | Done
HSS001-71 | Search for student account | Done

## Slide 22: What have we planed to do by October?

## Slide 23: Course Maintenance

## Slide 24: Student Account Maintenance and Registration

## Slide 25: Tutor Account Maintenance
Tutor Account Maintenance

## Slide 26: Enrolments and Unenrolments

## Slide 27: Finance

## Slide 28: Reports

## Slide 29: OLLIE Book

## Slide 30: What is next?
UX Testing
User Acceptance Testing
Transition Planning

## Slide 31: Questions ??