## Slide 1
EDW: Programme Dependencies Overview
2017 / 2018
Q1
Aug/Sept/Oct
CJL 9/12/17 V0102
Early Adoption
Business Data Acquisition (BDA) Pipeline
as at Nov-17
2018 / 2019
2019 / 2020
Q2
Q3
Q4
Nov/Dec/Jan
Feb/Mar/Apr
May/Jun/Jul
Q1
Q2
Q3
Q4
Q1
Q2
Q3
Q4
Aug/Sept/Oct
Nov/Dec/Jan
Feb/Mar/Apr
May/Jun/Jul
Aug/Sept/Oct
Nov/Dec/Jan
Feb/Mar/Apr
May/Jun/Jul
EDW Enterprise Ready
BDA Project (Core)
EST109 Estates Space & Maintenance
COM029 EDW PofC DTI004 ETL Tool Procurement DTI006 EDW Implementation DTI019 BI/MI Analysis Toolkit
DTI005 ETL Tool Implementation DTI021 EDW Embed & Optimise DTI022 Business Engagement
Key
EDW Programme Scope
External Dependency
DEP on Production ready
DEP on Enterprise ready
BDA Project
BDA Project
BDA Project
BDA Project (Enhance)
BDA Project
BDA Project
BDA Project
Deliver the Capability
Realise the Benefits
BDA Project (Optimise)
Today
EDW Production Ready
Notes: Mark
Here we can see the plan thru to July 2018.
All our current projects are in good shape
We will have a production ready environment (limited ETL) by December 2017
We will have an enterprise ready environment by July 2018
We will have Estates as an early adopted in Q1 2018