## Slide 1
EDW: Programme Timeline Overview
COM029 EDW Proof of Concept
DTI004 ETL Tool Procurement
DTI006 EDW Implementation
DTI019 MI / BI Analysis Toolkit
EST109 Estates Strategic Reporting – Maint & Space Mgmt
2016 / 2017
Q1
Q2
Q3
Q4
2017 / 2018
Q1
Q2
Q3
Q4
Aug/Sept/Oct
Nov/Dec/Jan
Feb/Mar/Apr
May/Jun/Jul
Aug/Sept/Oct
Nov/Dec/Jan
Feb/Mar/Apr
May/Jun/Jul
DTI022 Business Engagement
CJL 190218 V0111
DTI021 EDW Embed and Optimise
C
N
DTI005 ETL Tool Implementation
Deliver the Capability
Early Adoption
Realise the Benefits
TBA Business Data Acquisition Pipeline
Business Change-as-Usual
EDW Production Ready
EDW Enterprise Ready
Key
C
N
Closed
Not Started
In Scope
External Dependency
Out of Scope
G
A
R
RAG Status
EDW ready for use by early adopters
EDW ready for use for all
as at Mar-18
Today
A
G
Overall Programme RAG status is AMBER.
N
G
G
08-Jun
20-Apr
Sep-17?
Notes: Mark
Here we can see the plan thru to July 2018.
All our current projects are in good shape
We will have a production ready environment (limited ETL) by December 2017
We will have an enterprise ready environment by July 2018
We will have Estates as an early adopted in Q1 2018