EST093 Estates strategic Reporting

Business Scope

Version V0101

01/07/2016

Document management

| Role | Unit | Name |
| --- | --- | --- |
| Author | Project Services | LAWFORD Chris |

Version control

| Date | Version | Author | Sections | Amendments |
| --- | --- | --- | --- | --- |
| 01/07/2016 | V0102 | Chris Lawford | All | Initial draft version Sent out for information and pre-comment. |

## Executive Summary

This project is concerned with the provision of a strategic reporting capability for the Estates Dept, to include the actual delivery of an agreed set of strategic reports.

In order to achieve a strategic reporting capability, we need to create a number of pre-requisite, foundation building blocks that come together to form the Estates Data Warehouse (ESDW). Further explanation is provided in the approach section.

The formation of ESDW will not only serve the requirements of this project, but act as a key enabler for all future Estates Management Information, Business Intelligence and strategic reporting projects.

Within the constraints of the project it will not be possible to construct all of the building blocks that will underpin ESDW. Our intention is to therefore to define and agree a separate business scope document for EST093.

This document defines the Business Scope, and should read in conjunction with the terms of reference.

## Business Scope

We will concentrate on providing strategic solutions for the following Estates subject areas:-

- Space mgmt. e.g. Rooms, Floors and Building.

- Helpdesk mgmt. e.g. Faults, Problems, Work requests, Craftsperson, SLAs

For a fuller description of the scope of these items, refer to the detailed sections below.

## Space Management

| Scope No | Description | MoSCoW |
| --- | --- | --- |
| A | Space Related Strategic Reports |  |
| S01 | The re-creation of the RAM2018 report for the 2017/2018 academic year, as a replacement for the tactical solution implemented for 2016/2017. | MUST |
| S02 | Enhancement to the RAM2018 report to include financial cost data. This is based upon the ability to successfully join estates data to financial data (see below). | SHOULD |
| S03 | Enhancement to the RAM2018 report to include timetabling data when apportioning the use of shared spaces. This is based upon the ability to successfully join estates data to timetabling data (see below). | SHOULD |
| S04 | Support for EMR (Estates Management Record) reporting EMR reporting is currently supported via “Spacemart” with some limitations. We will look to create an enhanced EMR report, as a replacement. | SHOULD |
| S05 | The replacement of any existing reports used by estates, generated via the “Spacemart” BI solution. | MUST |
| S06 | The creation of any new strategic space reports as identified by Estates | COULD |
| B | Space Related Universe(s) |  |
| S07 | The provision of at least one Space related Business objects universe in support of the reporting detailed in section A above. | MUST |
| S08 | The provision of at least one Space related Business objects universe that, at a minimum, include the objects utilised by Estates within the existing “Spacemart” BI solution. Any unused or redundant objects within “Spacemart” will not be included. | MUST |
| S09 | The provision of additional objects within the Space related Universe(s) which increase the flexibility and usability of the universe for the future. | COULD |
| C | Space Related Data Mart(s) |  |
| S10 | The provision of at least one Estates Data Mart in support of the report and universes detailed in sections A and B above. | MUST |
| S11 | The inclusion of data gathered from financial systems, in order to provide a “cost per unit of space” set of object(s). | SHOULD |
| S12 | The inclusion of data gathered from timetabling systems, in order to provide a “unit of space / use by dept” set of object(s) | SHOULD |
| S13 | The inclusion of a temporal dimension, such that the datamart supports a historical view of space data. | SHOULD |
| D | Estates Data Warehouse Subject Area (ESSA) |  |
| S14 | The design and creation of a partial Estates Data Warehouse Subject area (ESSA) in support of the Space Estates Data Mart(s) detailed in Section C. | MUST |
| S15 | The design and creation of a fuller Estates Data Warehouse Subject area (ESSA) We should take the opportunity to create the best Space ESSA building block that we can, as a clear enabler for future Estates MI/BI projects. This will save time and effort in the long term. | SHOULD |
| S16 | The ESSA should be capable of storing Space historical data, such that the evolution of the university estate over time can be reported. Any “point in time slice” of the estate history can be retrieved by specifying an effective date when querying the data. | SHOULD |
| S17 | The key ESSA space entities such as Building, Floor and Room must be built in such a way that the data is available to initiatives beyond estates and across the enterprise data warehouse (EDW). | MUST |
| E | Extract, Transform, Load processes |  |
| S18 | The provision of various ETL (extract-transform-load) processes that can populate ESSA with the Space operational data that is required to support sections A-D above. | MUST |
| S19 | The Space ETL process should run on a regular, repeated WEEKLY basis. This means the space related data in ESSA will be at least 1 day old, or at most 1 week old. The ETL process should run outside business hours. | MUST |
| S20 | Initial load of current data. ESSA will be initially loaded with current Archibus data. | MUST |
| S21 | Initial load of historical data ESSA will be loaded with historical data, extracted from Archibus and/or “Spacemart” tables. This will depend upon a number of factors, including the quality of historical data. Often it is better to build up history from the initial load onwards, or limit history to the recent past (e.g. since 1st Jan 2015) | SHOULD |
| S22 | The provision of various ETL (extract-transform-load) processes that can populate ESSA with non-Estates operational data required to support sections A-D above. We expect to be able to use pre-existing sources of operational data for finance, timetabling and any other non-estates sourced data. | WONT |
| F | Training & Documentation |  |
| S23 | The delivery of a self-service capability, to enable a limited number of Estates specialist users to create their own reports, based upon the Business Objects universes being made available. | SHOULD |
| S24 | The provision of user friendly documentation in support of a roll-out of space reports and universes. | SHOULD |
| G | Miscellaneous |  |
| S25 | The de-commission of the “Spacemart“ BI solution, along with all associated extract processes, tables, universes and reports. We will allow for a certain period of parallel running (c. 3 months) before “Spacemart” is removed. | SHOULD |

## Helpdesk Management

| Scope No | Description | MoSCoW |
| --- | --- | --- |
| A | Helpdesk Related Strategic Reports |  |
| H01 | Work Request Analysis Report showing the number of work requests raised per problem type for a given date range giving fault type, repair type and response time. Ability to drill down the detail work request level. | MUST |
| H02 | Repair Type Analysis Analysis on repairs, repair types. | SHOULD |
| H03 | Customer Feedback analysis Analysis on customer feedback when a work order is completed. | SHOULD |
| H04 | Work Flow Analysis Analysis of the flow of a work order through to completion. Help Identify cases where work orders are re-assigned excessively. | COULD |
| B | Helpdesk Related Universe(s) |  |
| H05 | The provision of at least one Helpdesk related Business objects universe in support of the reporting detailed in section A above. | MUST |
| H06 | The provision of additional objects within the Helpdesk related Universe(s) which increase the flexibility and usability of the universe for the future. | SHOULD |
| C | Helpdesk Related Data Mart(s) |  |
| H07 | The provision of at least one Helpdesk Data Mart in support of the report and universes detailed in sections A and B above. | MUST |
| H08 | The inclusion of data gathered from Estates procurement systems, in order to provide a link to information regarding purchase orders and suppliers. | SHOULD |
| H09 | The inclusion of data gathered from HR, in order to relate a craftsperson to people data such as email addresses, phone numbers and organisation hierarchies. | SHOULD |
| D | Estates Data Warehouse Subject Area (ESSA) |  |
| H10 | The design and creation of a partial Estates Data Warehouse Subject area (ESSA) in support of the Helpdesk Data Mart(s) detailed in Section C. | MUST |
| H11 | The design and creation of a fuller Estates Data Warehouse Subject area (ESSA) We should take the opportunity to create the best Helpdesk ESSA building block that we can, as an enabler for future Estates MI/BI projects. This will save time and effort in the long term. | SHOULD |
| H12 | The ESSA should be capable of storing Helpdesk historical data, such that comparative work order analysis can be conducted using any chosen time period. | SHOULD |
| H13 | The key ESSA Helpdesk entities such as Work Order, Maintenance team, Craftsperson, SLA should be stored in such a way that the data is available to initiatives beyond estates and across the enterprise data warehouse (EDW). | SHOULD |
| E | Extract, Transform, Load processes |  |
| H14 | The provision of various ETL (extract-transform-load) processes that can populate ESSA with the Helpdesk operational data that is required to support sections A-D above. | MUST |
| H15 | The Helpdesk ETL process should run on a regular, repeated DAILY basis. This means the Helpdesk related data in ESSA will be 1 day old. The ETL process should run outside business hours. | SHOULD |
| H16 | Initial load of current data. ESSA will be initially loaded with current Archibus Helpdesk data | MUST |
| H17 | Historical data ESSA will not be loaded with historical helpdesk data. Instead, a history will be built up from the regular loading of current data. | WONT |
| F | Training & Documentation |  |
| H18 | The delivery of a self-service capability, to enable a limited number of Estates specialist users to create their own Helpdesk reports, based upon the Business Objects universes being made available. | SHOULD |
| H19 | The provision of user friendly documentation in support of a roll-out of helpdesk reports and universes. | SHOULD |
| G | Miscellaneous |  |

## General

| Scope No | Description | MoSCoW |
| --- | --- | --- |
| A | Miscellaneous |  |
| G01 | Fixing Data Quality issues in operational systems Whilst this project is likely to highlight many data quality issues within Archibus or other data sources, it is not within the scope of this project to resolve them. Estates should be aware that a separate business led initiative may be required to clean-up the data. | WONT |
| G02 | Data Corrections in ESSA There will be no method of directly updating data once it is loaded into ESSA. The prescribed course of action is to correct the data item in the source operational system, which will then flow through to ESSA. | WONT |
| G03 | Data Corrections in Operational Systems Data correction swill be made in the source operational system. The corrected data will be then update ESSA. If the data change is significant, the history of the change will be recorded in ESSA. This supports the historical nature of ESSA. If the data change in not significant, only the latest value will be available. ESSA is not to be thought of as an audit system. The significance (or otherwise) of each item will be determined during detailed analysis. | MUST |
| G04 | Data Validation in ESSA Due to the permanent nature and referential integrity requirements of ESSA, all data presented for loading will undergo a thorough validation and/or cleansing process. There will be circumstances where source data cannot to be loaded, or is modified as part of the loading process. When these occur, these will be reported back to Estates. The normal resolution action will be to correct the source data. | MUST |

## Stakeholders

| Who | Dept | Type (IS / Business) | Resp. for Document Sign-off | Project Role | Sign-off? |
| --- | --- | --- | --- | --- | --- |
| Berry, Dave | IS Information Architecture | I | Y | Information Architecture SME |  |
| Finnan, Anne | IS Apps Mgmt | I | N | App Mgmt Resp. |  |
| Henderson, Gillian | IS Apps Dev Tech | I | N | Dev Tech Resp. |  |
| Larnach, Heather | IS Apps Tech Mgmt | I | N | Tech Mgmt Resp. |  |
| Lawford, Chris | IS Projects | I | N | Project Manager |  |
| Mann, Richard | Estates Special Projects | B | N | Subject matter expert |  |
| Masson, Maureen | Estates Administration | B | Y | Business Lead |  |
| Mawson Mole, Ben- | IS Apps Projects | I | N | Business Analyst |  |
| McLeod, Ron | IS Apps Mgmt | I | N | App Mgmt SME |  |
| McMonagle, Mike | IS Apps Dev | I | N | Development Resp. |  |
| Middlemass, Craig | GASP | I | N | MI Consultant |  |
| Nation, Jim | GASP | B | N | RAM Consultant |  |
| Nicoll, Gillian | Estates Special Projects | B | Y (for space section) | Subject matter expert |  |
| Pritchard, Colin | Estates Operations | B | Y (for helpdesk section) | Business Lead |  |
| Rosie, Scott | Head of Timetabling | B | Y | Subject matter expert |  |
| Stewart, Andy | IS Apps Projects | I | Y | Programme Mgr. |  |
| TBA | Estates Operations | B | Y | Sponsor |  |
| TBA | Finance Subject matter expert | B | Y | Subject matter expert. |  |