University Of Edinburgh working with SciQuest

Project 	PPS005 	Enterprise Reagent Manager Upgrade

Can you answer some of my questions please? Sorry I have just gone straight down to details.

Security Requirements

- Have you decided who will be our technical support contact for this project?

- For security reasons we would prefer to agree that VPN access is absolutely essential before this is provided to the Database server.

  - This is due to a large number of suppliers also requesting access; however alternative methods have been agreed and found to be suitable for their needs.

    - Part of our issue is that the Database is on a shared server

  - Is the access you require only related to the Application Server?

- Could you document exactly what access SciQuest require?

  - We did not receive feedback of any issue or problems related to the last install (sorry, if you did this in 2011, however they don’t seemed to have reached us).

    - What were the problems with the ' Go To Meeting' option?

  - Have you used any other options rather than VPN?

- Can we agree when conference calls can be planned with our Procurement, IS Apps, SciQuest and Chemistry

Technical Requirements

- How much elapsed time is required to complete the Build Work together?

  - Is it feasible to complete within a few days?

  - What preparations work do we need to do before the Build takes place?

  - We have our Technical Team Member on holiday 4-14th October

- How much planning notice is required for this to take place?

  - I understand it is in your schedule, but, when is it penciled in?

- Agree what work SciQuest and IS Apps need to do to meet our requirements?

- Firewall issues (pre build)

  - Confirm firewall port requirements?

  - This we will complete in partnership with SciQuest

  - Are there any changes?

- Can we agree how we will carry out the upgrade?

  - This depends as well on whether we do an in-flight upgrade or use parallel environments - something we will need SciQuest to provide an opinion on.

- Client Admin uses Oracle 10

  - Can we/should we upgrade the Oracle client to version 11 or do we have to stick with 10.2.0.1?

- SelectSite uses JAVA Dev 1.6

  - Will JAVA Dev 1.7 work as well?

  - Our preference is to use JAVA Dev 1.7

  - Assumptions

  - Export facility from SciQuest

  - Import back once configured.

Discussion of User Acceptance Testing will be required when Craig is back next week.