EST075 – Estates and Buildings Department Financial Management Process Review

Minutes of meeting held on Monday 21st July 2014

Attendees:  
Jane Brodie (JB), Jane Johnston (JJ), Eoin Moar (EM), Colin Pritchard (CP),   Andy Stewart (AS)

- Update

  - At the first project team meeting in June, it was agreed that three focus groups would be formed to assist with the evaluation of how the current eFinancials system can accommodate the documented Estates and Buildings financial based processes that have been previously documented, and subsequently define any gaps.  The groups and their representatives were as follows;

    - Procurement and Ordering 
Jane Johnston (lead) – E&B, Eoin Moar – E&B, Jane Brodie – E&B,                                    Paul Cruickshank – E&B, Colin Pritchard – E&B, Margaret Lochhead – Procurement,  Michael Curtis – FIS, Ben Armstrong – Project Services

    - Receipts, Payments and Re-Charging
Paul Cruickshank (lead) – E&B, Michelle Christian – Accommodation Services ,           Jane Brodie – E&B, Michael Curtis – FIS, Ben Armstrong – Project Services

    - Budgeting 
Eoin Moar (lead) – E&B, Colin Pritchard – E&B, Jane Johnston – E&B,                                     Paul Cruickshank – E&B, Michael Curtis – FIS, Ben Armstrong – Project Services

Due to diary commitments, it was not possible to undertake any specific review meetings prior to the scheduled eFinancials workshop

GR confirmed that the defined business process flows would be forwarded to ABS prior to the scheduled workshop

- eFinancials Workshop

  - A two-day eFinancials workshop was held on 30th June – 1st July and was attended by members of the project team along with James MCCafferty from ABS (supplier of eFinancials) to commence the Gap Analysis process.

  - In reviewing the workshop the following observations were noted;

    - Potential solutions were being examined with regards the ability to associate both building and work order number to the current coding structure

    - The sign-off process for multi-item orders, whilst functional appeared to be a little cumbersome

    - With regards PCOS, it was noted  that

      - Consideration might be given to using PCOS for recurring stock items

      - Suggestion had been made that PCS should be re-evaluated

      - PCOS appeared to be the preferred solution as opposed to syquest or eFinancials procurement from  procurement perspective

      - Concern expressed regarding the level of effort to maintain PCOS supplier catalogs where there was no facility to utilise the dynamic punch-out option

  - Subsequently, the gap analysis review  process has been led by BA, who has advised that

    - further meetings had been held with the FIS team to review current eFinancials functionality

    - Anticipates initial summary report to be prepared by Friday 25th July

    - Arrangements will be made to review the findings with the individual focus goups

Action: AS / BA to schedule

- Current Project Milestones

The current milestones were reviewed as follows

| Date | Stage |
| --- | --- |
| 31/07/14 | Gap Analysis Review |
| 29/08/14 | Business Case Acceptance |
| 12/09/14 | Closure |

- Project Risk Log

  - The current project risk log was reviewed and updated

Action: AS to update project risk log and circulate

Action: ALL to review and feedback for next scheduled project team meeting

- Project Website

  - For information, details associated with the project can be viewed on the IS Apps projets website at https://www.projects.ed.ac.uk/project/est075