Project Closure Questionnaire

All participants in the project should complete this questionnaire.  The data collected will be used to complete the Closure Review template.

| Project Name: | Implementation of EASE second challenge |
| --- | --- |
| Project Code: | INF114 |
| Completed By: |  |

Please select the appropriate answer for the following – select 1 if you strongly disagree through to 5 if you strongly agree.  If the question is not relevant for you please select N/A.  Please include comments where possible.

Were the objectives for this project met?

| 1 |  | 2 |  | 3 | X | 4 |  | 5 |  | N/A |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Comments: | Yes but only after the initial phase failed to meet target and this project was initiated to better manage things. |
| --- | --- |

Were the business requirements for this project met?

| 1 |  | 2 |  | 3 | X | 4 |  | 5 |  | N/A |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Comments: |  |
| --- | --- |

Were the estimates for this project on target?

| 1 |  | 2 |  | 3 | X | 4 |  | 5 |  | N/A |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Comments:

This project kept to its target once started.

Was the resourcing for the project effective?

| 1 |  | 2 |  | 3 | X | 4 |  | 5 |  | N/A |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Comments: |  |
| --- | --- |

Are there outstanding actions?

| Yes | X | No |  |
| --- | --- | --- | --- |

| Details: | Date when grace period closes will be agreed as service decision – i.e. not project decision so project can close. |
| --- | --- |

Please include feedback below on lessons learned from the project, highlighting both areas for improvement and successes.

| Details: | Not much we can learn from INF114 – problem occurred pre-project. No real documentation lodged apart from brief as this was really put in place to manage communications towards launch. No delivery docs lodged. (Note that this closure template cannot be edited on Word Online – should be updated to allow this) |
| --- | --- |