Project Closure Questionnaire

All participants in the project should complete this questionnaire.  The data collected will be used to complete the Closure Review template.

| Project Name: | Implementation of EASE second challenge |
| --- | --- |
| Project Code: | INF114 |
| Completed By: | Iain Fiddes |

Please select the appropriate answer for the following – select 1 if you strongly disagree through to 5 if you strongly agree.  If the question is not relevant for you please select N/A.  Please include comments where possible.

Were the objectives for this project met?

| 1 |  | 2 |  | 3 |  | 4 | X | 5 |  | N/A |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Comments: | One outstanding issue but otherwise complete |
| --- | --- |

Were the business requirements for this project met?

| 1 |  | 2 |  | 3 |  | 4 | X | 5 |  | N/A |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Comments: | The project is an implementation of a more secure login process so yes this has been successful |
| --- | --- |

Were the estimates for this project on target?

| 1 |  | 2 |  | 3 |  | 4 | X | 5 |  | N/A |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Comments:

Was the resourcing for the project effective?

| 1 |  | 2 |  | 3 |  | 4 | X | 5 |  | N/A |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Comments: | This was a project that should have started well before it did, once underway things were far better but until that point the work was not being managed well |
| --- | --- |

Are there outstanding actions?

| Yes | X | No |  |
| --- | --- | --- | --- |

| Details: | One item for ITI Director to confirm targets, not going to be in scope of project. |
| --- | --- |

Please include feedback below on lessons learned from the project, highlighting both areas for improvement and successes.

| Details: | Looking back, it should be clear to everyone that a great number if not all of the issues we faced in the early days of this work would have been fully addressed within a project framework. We must learn from this experience and never attempt to undertake work of this nature again without a formal project methodology being used. There were far too many moving pieces for any one person to have a complete picture and this could have been disastrous. |
| --- | --- |