# IS Applications 3 Year Rolling Planning 2018/19 to 2020/21

# Proposal

## OVERVIEW

| Portfolio | ISG | Programme Name | Communications |
| --- | --- | --- | --- |
| Proposal Name | Annual Upgrade to Serengeti EDRMS | Proposal Sponsor | Alex Carter |
| Contributors | Andrew McFarlane, Tim Gray |  |  |
| Need, problem, or opportunity? | - To ensure continued system stability by deploying recent stable release - Make use of enhanced functionality of the update - Opportunity to promote and sell service to new areas, once stable |  |  |
| Scope and Additional Information | 2018/19 The work the year will move the database over to Oracle 12C. This work was a could have in the previous year’s project but due to the issues encountered during that upgrade was not achieved. Upgrade Serengeti to latest release. Work must be carried out with a view to the business calendars of Finance and E&B - Improved stability - Improved security - New features |  |  |
| When will work be done? | Start Year: 2019/20 Duration (No. of Years work will span): 1 |  |  |
| What are the estimated costs? | This is the total cost of both internal staff effort and any external spend. Please complete the following summary table: Year. Cost Type; 2018/19 £; 2019/20 £; 2020/21 £. ISG Staff and Other Internal Costs. UoE Staff and Other Internal Costs. External Costs. TOTAL. |
| Is this work sustainable? | Serengeti is already a maintained service. |  |  |
| What would happen if the proposal is not funded? | Service would no longer be supported by vendor. |  |  |

## CATEGORY

| Type of work | Compliance | Funding Source | Core |
| --- | --- | --- | --- |
| *Compliance Justification |  |  | Please select corresponding criteria below: |
| Meet external legislative requirement |  |  |  |
| Address obsolescence of technology component |  |  | x |
| Maintain critical University business system AND no practical workarounds available |  |  | x |
| Provide further brief details on why this work should be considered asCompliance |  |  |  |

## IMPACT

| Who does it affect? | Include details of both those affected by the change and those required to make the change and how they are affected. |
| --- | --- |
| Does it impact other business areas? | Include the rogramme manager/business area so that they can be made aware there may be a dependency or synergy, and it is factored into their planning. |
| What the benefits? | Each proposal should include details of the benefits expected to be delivered should the work go ahead. Each benefit should be described in terms of which group(s) will receive the benefit, who will be responsible for benefits realisation and how benefits will be monitored/measured. Wherever possible the value of the benefit over 4 years should be estimated. All benefits should be credible. Benefit; Recipient(s); How Measured; Owner; Estimated Value over 4 Years. |
| Procurement activity required? | Provide details if required otherwise state N/A |
| BI requirements? | Provide details if required otherwise state N/A |
| External costs? | Provide total cost of any good/services over 4 years, or state N/A |

## FIT WITH UNIVERSITY STRATEGIC PLAN 2016-2021

| Objective - Leadership in Learning |  | Select appropriate option(s) and provide brief explanation including references/links to external information where appropriate |
| --- | --- | --- |
| Objective - Leadership in Research |  |  |
| Objective - Impact on Society |  |  |
| Theme – Influencing Globally |  |  |
| Theme – Contributing Locally |  |  |
| Theme – Digital Transformation and Data |  |  |
| Theme – Partnership with Industry |  |  |

## FIT WITH UNIVERSITY VISION 2025

| Unique Edinburgh offer for all students |  | Select appropriate option(s) and provide brief justification including references/links to external information where appropriate |
| --- | --- | --- |
| Strong and vibrant communities |  |  |
| Diverse and supported staff from all over the world |  |  |
| More post graduate students |  |  |
| More international student body |  |  |
| Culture of philanthropic support |  |  |
| More students benefiting from distance learning |  |  |
| Sustained world class research |  |  |
| Flexible estate that meets expectations and showcases the University |  |  |
| Deeper industrial, public sector and third sector collaboration |  |  |

## SERVICE EXCELLENCE PRIORITISATION FACTORS (DISCRETIONARY PROJECTS ONLY)

| Element | Applies Y/N | Description |
| --- | --- | --- |
| Increased efficiency and effectiveness | N |  |
| Enhanced end user experience | N |  |
| Enhanced data quality and consistency | N |  |
| Increased process standardisation or simplification | N |  |

## ESTIMATION

| Estimation Types: Select all the relevant option(s) which apply |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Business Case / Options Appraisal (BUS) |  |  | Software Development (in-house) (SWD) |  |  |
| Solution Procurement (BUY) |  |  | Agile Software Development (in-house) (AGL) |  |  |
| 3rd Party Solution Implementation (IMP) |  | x | Software Development and Configuration within Student Systems Partnership (SSP) |  |  |
| IT Infrastructure (TEC) |  |  | Other (OTH) |  |  |
| Estimated IS Applications Staff and Student Days (excluding Service Management) |  | M |  | Estimated IS Applications Service Management Staff and Student Days | S |
| Estimated Other ISG Staff and Student Days |  | XS |  | Estimated Business Partner Staff and Student Days | XS |
| Estimated College Staff and Student Days |  | n/a |  |  |  |
| Estimated Other Internal Costs e.g. training materials, VMs (£) |  | n/a |  | Estimated External Costs - Consultancy and Other Services (£) | n/a |
| Estimated External Costs – Software (£) |  | n/a |  | Estimated External Costs – IT Infrastructure (£) | n/a |
| Estimation Confidence (delete as required) | Reasonably Confident (Similar to previous work) |  |  |  |  |
| Estimation References | This project is estimated at medium for 2019/20 and 2020/21. |  |  |  |  |

Estimation of staff and student effort should be at a high level - it is not expected to be accurate to the nearest day! Consider the characteristics of the work in particular is it a heavier impact on the business or on IT.  The following standard estimation categorisations may be used when estimating staff or student effort:

- Extra Small - this is based on average expected outturn of around 20 days (+ or – 20%)

- Small – this is based on average expected outturn of around 50 days (+ or – 20%)

- Medium – this is based on average expected outturn of around 100 days (+ or – 20%)

- Large – this is based on average expected outturn of around 200 days (+ or – 20%)

- Extra Large – this is based on average expected outturn of around 400 days (+ or – 20%)

The IS Blended Day Rate for 2017/18 is £320 and this figure should be used for all UoE Staff Costs. Where this rate is not appropriate, for example where the backfill costs are higher or lower, please state and use the applicable rate. For Students use a Day Rate of £100 (based on ~ PG UE05 Rate).  An allocation equivalent to 20% of each estimate may be added as Contingency for each approved proposal.