## Slide 1: Agenda
Purpose of the meeting
The Sponsor Group
Objectives & Business Priorities
Building up to a sustainable service
Interim BI Team proposal
Dedicated Capacity -> Actual Resources
Scenarios – sense checking
Next Steps

## Slide 2: Purpose of the meeting
Communicate the urgency.
  Core Systems go-live approx. 1 year
  Budget utilisation planned from 15th April
Acknowledge new ways of working within IS
  Bridging various stakeholder expectations
  Hear concerns around how we setup and run this.
  Risk of failure best mitigated with an early attempt than detailed planning.
Draw a line in the sand to agree objectives and business priorities for the next stage of the programme.
  Need to move to a positive Yes, and collective effort to find our feet.
Discuss interim BI Team proposal and outstanding decisions required.

## Slide 3
BI / MI Sponsoring Group
Lynda (BI/MI Business Lead)
Jen Milne
Stephen Roy
Programme Sponsor
(Programme Owner)
Programme Lead
(Business Owner)
Portfolio Manager
BI/MI Governance Board
Digital Transformation
Board
Core Board
Alex Carter
Service Owner
Danny Emerson
BI Team Lead
BI Team
Service Management
Notes: The Responsive BI Service will be implemented via a virtual team of staff, dedicated full-time or part-time to the service. This team will handle both projects and support work. The work to be done will be managed and prioritised.

## Slide 4
BI / MI Sponsoring Group – primary group responsibilities
Lynda (BI/MI Business Lead)
Jen Milne
Stephen Roy
Programme Sponsor
(Programme Owner)
Programme Lead
(Business Owner)
Portfolio Manager
BI/MI Governance Board
Digital Transformation
Board
Core Board
Alex Carter
Service Owner
Danny Emerson
BI Team Lead
BI Team
Service Management
Primary Group Responsibilities
Deliver the objectives of the BI/MI Programme
Provide a clear direction for both service and development activities, aligned to our strategy
Discuss and resolve issues and risks
Notes: The Responsive BI Service will be implemented via a virtual team of staff, dedicated full-time or part-time to the service. This team will handle both projects and support work. The work to be done will be managed and prioritised.

## Slide 5
BI / MI Sponsoring Group – primary individual responsibilities
Business Strategy.
Requirements prioritisation.
Communications.
External stakeholder Management.
Community engagement & adoption.
Responsible for service management of new BI tools and EDW.
Management of direct user requests pipeline and non DT projects.
Management and support of self-service BI activities.
Overall responsibility for the delivery of BI/MI objectives.
Alignment of business and technical strategies.
Responsible for directing the collective effort to design and deliver solutions to meet requirements.
Liaise and report to DT board on progress.
Internal stakeholder management.
Budget management.
Alignment within the DT Portfolio.
Notes: The Responsive BI Service will be implemented via a virtual team of staff, dedicated full-time or part-time to the service. This team will handle both projects and support work. The work to be done will be managed and prioritised.

## Slide 6: Objectives
The draft paper ‘BI Programme Overview’ aimed to articulate more rounded objectives and some context of the business areas under consideration for BI work.
  Reporting Tools
  Repository for Key University Data
  Business Intelligence Improvement and Capability
  Management Information Applications
  Assist Core Systems (ERP) Migration
This was initially prepared for consideration by the BI/MI Governance Board.
Subsequent sponsor led decision for the most strategic focus of our BI investments has been approved by both this and the Digital Transformation board.

## Slide 7: Business Priorities
HR & Finance Strategic Reporting
  Key part of successful core systems implementation.
  A strategic choice of needed data in its own right
    Student data is arguably more needed, but they have little capacity or inclination to engage with us right now.
    Also the mix of operational and strategic reporting through Business Objects requires a huge reconciliation effort alongside any new development of student data.
  The new reporting landscape for HR and Finance will have much more clearly distinguished (self sufficient) operational reporting.
  If we don’t take in the old data now we risk losing the ability to do so, and hamper our future analysis until the new ERP is bedded in with history.

## Slide 8: Business Priorities
Support Self-Service BI & Data Governance
  Facilitate alignment towards a consistent BI landscape across the University.
    Data Definitions.
    Re-use of EDW Org Hierarchy etc.
    Seek opportunities to expand audience of local solutions.
  Pro-actively engage and improve data governance.
Deliver other small reporting projects as possible
  Prioritised through the Sponsor group, with input from the respective governance bodies involved.
  Sponsor funded work can be considered for prioritisation, but strategic projects would take precedence.
Build up to a sustainable service as originally conceived
  Develop the skills, capacity and integrated data to be able to offer a ‘Reporting and Analytics Service’ for the University.

## Slide 9: Different interpretations of a Service
We are all aligned in the desire to improve our BI capability at the University.
Broadly there is agreement on the idea of a responsive BI service of some form, but the how and when to get there still surfaces debate.
Expectations from our investment in BI have been understood differently across internal IS and external stakeholders.
  IS envisaged a responsive service, open to sponsor funded work, incrementally building up an integrated data source within EDW. Some expected any EDW, Talend and BI Suite related work to also come through that service.
  Some external expectations were for a populated data warehouse, with the necessary data already in place, and centrally paid for strategic reporting.

## Slide 10: Building up to a sustainable service
Estates Space & Maintenance
HR & Finance Data
High Level Student Data
Further Estates Data
Viable integrated data offering to support a business case for a self sustainable dedicated reporting service.
2019/20
2020/21
2021/22
2018/19
Ambitious planning, assumes pragmatic solutions!
BI Tools & EDW
Low Level Student Data

## Slide 11
BI Team Resourcing – Simplified interim Roles & Responsibilities for Year 1
0.5 FTE BI/MI Business Lead
1.0 FTE ETL Developer
0.5 FTE DBA
0.5 FTE Additional Dev?
0.8 FTE Prog Mng’r / Team lead / Access Layer Req’s
0.5 FTE Project Manager / Programme Support
0.5 FTE Data Architect
(Pooled Resources)
0.5 FTE Service Manager (EDW)
1.0 FTE Service Manager (new BI tools)
1.0 FTE Service Manager (BI Suite)
Service Management
0.5 FTE Production Support
0.5 FTE Prod Support (BI Suite)
Production Management
BI Development Team
Jen Milne
Stephen Roy
Programme Sponsor (Owner)
Programme Lead (Lynda)
Portfolio Manager
Does
Maintains and supports EDW and BI Tools. (All required administration, data protection compliance, arranging server upgrades, penetration testing, etc.).
User account creation and maintenance.
Training in the BI Tools (and data/applications?).
Gives priority support to BI Dev Team.
Consults Business Lead on any pipeline prioritisation, including sponsor funded and report writing capacity.
Does Not
Involve the BI Dev Team in sponsor funded work.
Sell any sponsor funded work during ramp up of the BI Dev Team (until end 2018/19?).
Charge for facilitating self-service BI, or for report writing by Service Managers of the new tools.
Take over small changes of new BI reporting outputs.
1.0 FTE Business Analyst
DT Funded
IS Apps (Core) Funded
IS Apps (Core) - BI Suite
SEP Core Systems Funded
Does
Use an appropriately agile methodology to allow iterative developments, responsive to new and changing requirements (including small changes) without excessive control mechanisms.
Responds to the business need with flexibility, including the team structure itself and management approach.
Reports to the governance bodies as above, informs WIS.
Liaises with Service Management to release and support new reporting applications and data marts.
Does Not
Take part in work outside the business led prioritised BI stream
Develop or support BI Suite (Business Objects) based solutions.
1.0 FTE Report Writer
BI/MI Governance Board
Digital Transformation Board
BI Board
Does
Maintain and patch all new servers for the EDW and BI Tools as required.
Contribute source system SME.
Ensure adequate Disaster Recovery in place.
Perform any necessary upgrades (TBC: how much is feasible within this increased capacity?).
Does Not
Take over small changes of new BI reporting applications, data marts, or ETL processes during this interim year.
Original Proposal
for reference
Notes: The Responsive BI Service will be implemented via a virtual team of staff, dedicated full-time or part-time to the service. This team will handle both projects and support work. The work to be done will be managed and prioritised.

## Slide 12: Intentions behind the interim proposal
Simplify
  Remove some complexity by keeping the existing management of Business Objects as is.
  Fix the capacity, remove the assumption that the team can expand at will to cope with increases in scope (for sponsor funded or strategic).
    There is a limit on skills within Development, backfill and training takes time.
    There is a limit on the ability of people to handle multiple complex areas.
Empower & Trust
  Provide clear boundaries around responsibilities and governance, particularly around DT funded resources and work.
  Allow the BI Team to get going and find its feet, surfacing issues as they arise.
Stage separation
  Some of the unresolved areas are around future state service and support setup that we don’t need to resolve right now, and won’t until we are producing outputs.

## Slide 13: Dedicated BI Team Capacity
If taking in additional work, factors to consider are
Can it be resourced and managed?
Does it put our primary objectives at risk?
Does it move us strategically forward?

## Slide 14
BI Team Resourcing – Simplified interim Roles & Responsibilities
1.0 FTE ETL Developer (move to 1.6 FTE)
0.2 FTE Dev Tech Lead (DBA)
0.3 FTE Pooled DBA budget
0.8 FTE BI Team lead & Access Layer Req’s and Design
0.2 FTE GaSP SME and BI Analyst
0.5 FTE Data Architect
(Semi - Pooled Resources)
0.5 FTE Service Manager (EDW)
1.0 FTE Service Manager (new BI tools)
1.0 FTE Service Manager (BI Suite)
Service Management
0.5 FTE Production Support
0.5 FTE Prod Support (BI Suite)
Production Management
BI Team
Does
Maintains and supports EDW and BI Tools. (All required administration, data protection compliance, bidding and arranging server upgrade projects, penetration testing, etc.).
User account creation and maintenance.
Training in the BI Tools (and data/applications?).
Gives priority service support to BI Team.
Begins to shadow Report Writer to build capability to support and run small changes (Tier 2?)
Consults BI/MI Business Lead on any pipeline prioritisation, including sponsor funded or free capacity for report writing.
Re-charges back to DT for sponsor funded work undertaken by DT resources.
Does Not
Assume availability of the BI Team for sponsor funded work. To be agreed through sponsor group.
1.0 FTE Business Analyst
DT Funded
IS Apps (Core) Funded
IS Apps (Core) - BI Suite
SEP Core Systems Funded
Does
Use an appropriately lean project methodology to allow iterative developments, responsive to new and changing requirements (including small changes) without excessive control mechanisms.
Responds to business needs with flexibility, including the team structure itself and management approach.
Reports to the governance bodies for approval, uses project website for briefs & risk tracking, informs WIS of major changes and releases.
Liaises with Service Management to release new reporting applications and data marts into support.
Does Not
Take part in work outside the sponsor group prioritised BI stream
Develop or support BI Suite (Business Objects) based solutions.
1.0 FTE Report Writer
Does
Tier 1 triage of Unidesk calls?
Maintain and patch all new servers for the EDW and BI Tools as required.
Contribute source system SME.
Ensure adequate Disaster Recovery in place.
Perform any necessary upgrades (TBC: does the increased capacity cover any of this?)
Begins to shadow ETL developers to build capability to support and run small changes (Tier 2?)
Does Not
Take over small changes of new BI reporting applications during the interim period.
BI/MI Sponsor Group
0.6 FTE Programme & Project Manager
Project Services
Notes: The Responsive BI Service will be implemented via a virtual team of staff, dedicated full-time or part-time to the service. This team will handle both projects and support work. The work to be done will be managed and prioritised.

## Slide 15: Dedicated Capacity -> Actual Resources
The type of complex work we’re undertaking needs a stable team of people
  A virtual capacity that can be picked up by a ‘role’ will not work.
How do we manage this?
  Fixed people and a rota system leaves no resilience in case of absence.
  Actual ability to expand team is already hitting limits/time constraints to suitably backfill.
How do we ring fence resources?
  Contention risk, particularly if booked and paid for in the traditional days basis model.
  Programme and project priority?
  Service priority?
How do we organise payment?
  If salary basis how to reflect and monitor this in ASTA?

## Slide 16: Scenarios - sense checking, what happens if…
A person requests a new report
A user/owner requests a change to a BI application
A user wants to query the data in a report
A higher priority project requires use of the ring fenced resources
Core Systems needs us to also provide the Historical Data Store (HDS) through EDW, and can fund it.

## Slide 17: Next Steps?
Programme to re-run resource budgeting
  Including agreement on funded posts this year
  Any capacity to fund ETL contractor to jump start team maturity?
Agreement on a suitably lean project management methodology
  May require a loose ‘Discovery’ phase to allow work to begin
  Likely to require training for the team
What else do each team need to move to a trial run?