Stage: Acceptance

User Acceptance Test (UAT) Plan

Coldfusion Upgrade – Part2 Event Booking

COMMUNICATION

COM023/024

Document Version: 1.0

Date: 18/02/16

Contents

1	Document Management	3

1.1	Contributors	3

1.2	Version Control	3

2	User Acceptance Test	4

2.1	Definition	4

2.2	Roles and Responsibilities	4

2.3	Test Requirements	5

2.4	Test Participants	5

2.5	Test Schedule	5

2.6	Assumptions	6

3	Acceptance Test Log	7

3.1	Test Scenarios from Business Requirements Document

3.2	Other Test Scenarios	13

4	Acceptance Test Results	15

4.1	Open Issues	15

4.2	Document Sign Off	15

# Document Management

When completing this document, please mark any section that is not required as ‘N/A’.  A brief description of why the section is not required should also be included.

## Contributors

Please provide details of all contributors to this document.

| Role | Unit | Name |
| --- | --- | --- |
| Business Analyst (Owner) | IS Applications | Chris McKay |
| Project Manager |  |  |
| Systems Analyst Designer |  |  |
| Technical Architect |  |  |
| Business Area Manager |  |  |
| Other document contributors |  |  |

## Version Control

Please document all changes made to this document since initial distribution.

| Date | Version | Author | Section | Amendment |
| --- | --- | --- | --- | --- |
| 18/02/16 | 1.0 | CM | All | First draft |
| 28/03/16 | 1.1 | CM | All | Completed |

# User Acceptance Test

## Definition

The purpose of User Acceptance Testing (UAT) is to ensure that the solution performs at an acceptable level. Testing may also identify problems relating to the usability of the solution. UAT is the final step before rolling out the solution to the end users and is typically carried out by end users in an environment that closely models the real world.  UAT gives the project sponsor and end users confidence that the solution being delivered meets their requirements.

This document outlines the plan for user acceptance testing of the project deliverables. This document is a high level guide. Detailed test scripts/cases have been developed and will be used to record the results of user testing. This document will be used to record the project sponsor and end user sign off of the UAT.

## Roles and Responsibilities

| Role | Responsibilities | Name |
| --- | --- | --- |
| Project Manager | - Communication with the Business Assurance Coordinator to agree format and scope of UAT - Ensure acceptance criteria are agreed prior to commencing UAT |  |
| Business Analyst | - Assist Business Assurance Coordinator with the creation of a detailed test plan - Review scripts/cases and scenarios for accuracy, completeness and sequencing. - Confirm test data is correct. |  |
| Technical Architect | - Validation of UAT environment |  |
| Business Assurance Coordinator | - Ensure that a detailed test scripts/cases, scenarios and instructions are available for test users prior to the start of testing - Ensure that issues identified during UAT are logged in the Test Log - Ensure testing takes place within agreed timeframes |  |
| Testers | - Execute test scripts/cases - Document test results | Chris McKay |

## Test Requirements

- Testing will take place in [insert location]. (Some testers may choose to perform some testing from their regular work location where it is possible. Test results must still be coordinated with others.)

- UAT will take place beginning on [insert date] and end on  [insert date]

- Testing participants will receive instructions prior to the start of testing.

- Test scripts/cases and scenarios will be prepared prior to the start of UAT.

- Test participants will conduct the tests and document results.

- Issues will be recorded in the Test Log and tracked by the Business Assurance Coordinator.

## Test Participants

Testing participants include representative from all areas involved in the solution. Testers and their specific areas of focus are identified in the table below:

| Name | Area Represented | Area of Testing Focus |
| --- | --- | --- |
| Chris McKay | Service Management | All |
| Andrew Hobden | Applications Management | Integration testing / Code comparison |

## Test Schedule

All upgraded functionality and test data will be migrated to the test environment prior to the start of user acceptance testing.

| Activity | Responsibility | Target Date | Date Completed |
| --- | --- | --- | --- |
| Confirm testers for UAT | Business Assurance Coordinator |  |  |
| Confirm test scenarios, test data and scripts/cases | Business Assurance Coordinator Business Analysts |  |  |
| Ensure UAT environment is configured for testing | Business Assurance Coordinator Business Analysts Technical Architect |  |  |
| Oversee testing by UAT participants | Business Assurance Coordinator |  |  |

## Assumptions

- The UAT environment will be available and fully configured ahead of the UAT.

- The business team has reviewed and accepted functionality identified in the Business Requirements Document (BRD) and System Design Document(SDS).

- Code walkthroughs/reviews have been completed by the Development Team and signed off as part of the Peer Project Build Review (PPBR)

- Integration testing, including where relevant load and performance testing, has been completed and signed off as part of the Peer Project Integration Review.

- Testers will test the functionality documented in the approved BRD (taking into account any changes in business requirement subsequently agreed by the Project Team)

- Resources identified in this plan are available to conduct the UAT and address issues as they are raised by the test team.

The Project Manager must notify the Project Sponsor if any of these assumptions are not correct before commencing the UAT.

# Acceptance Test Log

## Event Creation

| ID | Tasks / Requirement | Tests | Actual Results / Notes | Pass /Fail |
| --- | --- | --- | --- | --- |
| -1.1 | Create new Events with various providers | Ensure that events are correctly created | New events successfully set up with various providers | Pass |
| - |  | Check contact detail; add contact | Contact details correct, new contact successfully added | Pass |
| - |  | Check Event Type |  | Pass |
| - |  | Check Provider category; add a category |  | Pass |
|  |  | Specify audience |  | Pass |
|  |  | Check final booking date, change it |  | Pass |
|  |  | Define number of places; change it; check attendance limits | Also added to waiting list | Pass |
|  |  | Set up repeating schedule; check correctly created |  | Pass |
|  |  | Set up notifications to defined e-mail address | Passed, but all e-mails sent to me (which is how TEST is configured) | Pass |
|  |  | Check that appropriate attendees can book on event |  | Pass |
|  |  | Check that inappropriate attendees cannot book of event | Attendance correctly configured | Pass |
|  |  | Check that appropriate reminders are sent |  | Pass |

## Event Management

[

| ID | Tasks / Requirement | Tests | Actual Results / Notes | Pass /Fail |
| --- | --- | --- | --- | --- |
| 2.1 | - View event details - Make a booking - Add a schedule - Show attendees - Make a booking - Make a retrospective booking | Check that these options are available and that they work as expected. | All options available and work as expected | Pass |

## Providers

| ID | Tasks / Requirement | Tests | Actual Results / Notes | Pass /Fail |
| --- | --- | --- | --- | --- |
| 3.1 | - Set up providers; check maintain options - Add and maintain Admin users - Maintain Central Event types | Check that Provider maintenance works as expected | All as expected | Pass |

## Set Provider Details

| ID | Tasks / Requirement | Tests | Actual Results / Notes | Pass /Fail |
| --- | --- | --- | --- | --- |
| 4.1 | - Venue - Contacts - Audience - Categories - Feedback forms - Default Final booking day | Add and edit all options listed under ‘tasks’ | Options added and edited | Pass |

## Open Issues

Any issues identified during UAT must be added to the Test Log.  It may be agreed that UAT can be signed off while some issues remain open. Please insert a copy of any open issues from the Test Log, together with details of why these issues remain open at the sign off of the Acceptance Stage.

Link to updated Test Log.

## Document Sign Off

| Project Manager | Name | Date Signed Off |
| --- | --- | --- |
| Business Analyst | Name | Date Signed Off |
| Business Assurance Coordinator | Name | Date Signed Off |