# IS Applications 3 Year Rolling Planning 2018/19 to 2020/21

# Proposal

## OVERVIEW

| Portfolio | ISG | Programme Name | Infrastructure |
| --- | --- | --- | --- |
| Proposal Name | Annual Business Technology End of Life Analysis | Proposal Sponsor | Stefan Kaempf |
| Contributors | Stefan Kaempf, Maurice Franceschi, David Watters |  |  |
| Need, problem, or opportunity? | Need There is a need to identify applications, databases and infrastructure which will come to the end of their working life in the next 3 years, and to plan upgrades, migrations or replacements accordingly. The main areas that will need to be updated in 18/19 – 19/20 are: - Oracle (database) - MySQL - PHP There may also be a need to migrate applications that are on end of life infrastructure, which has not yet been identified. |  |  |
| Scope and Additional Information | Review which kit is obsolete or will be soon obsolete, and plan for its removal. It shall ensure plans are in place this year to review and update the information collated about the service life of the current supported infrastructure. This project is to ensure that our information is maintained and that work plans are arranged with business areas so that exit plans are prepared well in advance of de-support by vendors. |  |  |
| When will work be done? | Start Year: 2019/20 Duration (No. of Years work will span): 1 year Earliest Compliance Date: 1/7/20 |  |  |

| What are the estimated costs? | This is the total cost of both internal staff effort and any external spend. Please complete the following summary table: Year. Cost Type; 2018/19 £; 2019/20 £; 2020/21 £. ISG Staff and Other Internal Costs; 16,000 (50 days project). UoE Staff and Other Internal Costs; 0 (Apps staff will UAT). External Costs. TOTAL. |
| --- | --- |
| Is this work sustainable? | These are enablers of development projects and support BAU activity |
| What would happen if the proposal is not funded? | If this project did not take place then the University would run the risk of applications being on unsupported frameworks, databases and infrastructure. If there were issues this would mean that these would not be patched, or replacement parts found, and in some cases may not be able to be repaired, leading to loss of use of those components. If no project is in place to upgrade or replace these, then business workarounds would have to be found quickly, particularly if these applications, databases and infrastructure supported legislative compliance. |

## CATEGORY

| Type of work | Compliance | Funding Source | Core |
| --- | --- | --- | --- |
| *Compliance Justification |  |  | Please select corresponding criteria below: |
| Legislative |  |  |  |
| Technology |  |  | X |
| Security |  |  |  |
| Provide further brief details on why this work should be considered as Compliance | To ensure supported and performance systems that allow the Division and business areas to function. |  |  |

## IMPACT

| Who does it affect? | Business Owners, Users and Production Support. All are affected when obsolete kit has to be maintained and supported, and technical debt builds up. |
| --- | --- |
| Does it impact other business areas? | Potential impact on all areas, depending on results. |
| What the benefits? | Benefit; Recipient(s); How Measured; Owner; Estimated Value over 4 Years. We remove old kit, and reduce support costs in terms of staff and potentially licenses; IS APPS; Resources not assigned to maintenance tasks on old kit Costs no longer billed for licenses needed to maintain old kit; Stefan Kaempf. |
| Procurement activity required? | N/A |
| External costs? | N/A |

## FIT WITH UNIVERSITY STRATEGIC PLAN 2016-2021

| Objective - Leadership in Learning |  | Select appropriate option(s) and provide brief explanation including references/links to external information where appropriate |
| --- | --- | --- |
| Objective - Leadership in Research |  |  |
| Objective - Impact on Society |  |  |
| Theme – Influencing Globally |  |  |
| Theme – Contributing Locally |  |  |
| Theme – Digital Transformation and Data |  |  |
| Theme – Partnership with Industry |  |  |

## FIT WITH UNIVERSITY VISION 2025

| Unique Edinburgh offer for all students |  | Select appropriate option(s) and provide brief justification including references/links to external information where appropriate |
| --- | --- | --- |
| Strong and vibrant communities |  |  |
| Diverse and supported staff from all over the world |  |  |
| More post graduate students |  |  |
| More international student body |  |  |
| Culture of philanthropic support |  |  |
| More students benefiting from distance learning |  |  |
| Sustained world class research |  |  |
| Flexible estate that meets expectations and showcases the University |  |  |
| Deeper industrial, public sector and third sector collaboration |  |  |

## ESTIMATION

| Estimation Types: Select all the relevant option(s) which apply |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Business Case / Options Appraisal (BUS) |  |  | Software Development (in-house) (SWD) |  |  |
| Solution Procurement (BUY) |  |  | Agile Software Development (in-house) (AGL) |  |  |
| 3rd Party Solution Implementation (IMP) |  |  | Software Development and Configuration within Student Systems Partnership (SSP) |  |  |
| IT Infrastructure (TEC) |  | TEC | Other (OTH) |  |  |
| Estimated IS Applications Staff and Student Days (excluding Service Management) |  | S 50 days £16,000 |  | Estimated IS Applications Service Management Staff and Student Days |  |
| Estimated Other ISG Staff and Student Days |  |  |  | Estimated Business Partner Staff and Student Days |  |
| Estimated College Staff and Student Days |  |  |  |  |  |
| Estimated Other Internal Costs e.g. training materials, VMs (£) |  |  |  | Estimated External Costs - Consultancy and Other Services (£) |  |
| Estimated External Costs – Software (£) |  |  |  | Estimated External Costs – IT Infrastructure (£) |  |
| Estimation Confidence (delete as required) | Reasonably Confident (Similar to previous work) |  |  |  |  |
| Estimation References | Basing the 50 days effort involved in the similar projects in previous years |  |  |  |  |