# IS Applications 3 Year Rolling Planning 2018/19 to 2020/21

# Proposal

## OVERVIEW

| Portfolio | IS | Programme Name | IS Applications Infrastructure |
| --- | --- | --- | --- |
| Proposal Name | Annual infrastructure rationalisation decommissioning 19-20 | Proposal Sponsor | Stefan Kaempf |
| Contributors | Heather Larnach |  |  |
| Need, problem, or opportunity? | Need This project will continue the decommissioning work of the last four years, and remove obsolete infrastructure from our environment to prevent the accumulation of such old kit which creates major difficulties for us when those systems are no longer supportable. We have often not been aware of some systems going out of support until very close to their de-support date. By planning for an annual review of the end of life dates for servers and software, we can minimise the risk to systems and business areas by alerting them in advance to impending obsolescence allowing more time to plan for required upgrades or migrations. |  |  |
| Scope and Additional Information | Review which kit is obsolete or will be obsolete with this year, and plan for its removal. It shall ensure plans are in place this year to review and update the information collated about the service life of the current supported infrastructure. This project is to ensure that our information is maintained and that work plans are arranged with business areas so that exit plans are prepared well in advance of de-support by vendors. This project will build on the work of the major decommissioning project started in 2014/2015. |  |  |
| When will work be done? | Start Year: 2019/20 Duration (No. of Years work will span): 1 year Earliest Compliance Date: 1/7/20 |  |  |
| What are the estimated costs? | This is the total cost of both internal staff effort and any external spend. Please complete the following summary table: Year. Cost Type; 2018/19 £; 2019/20 £; 2020/21 £. ISG Staff and Other Internal Costs; 16,000 (50 days project). UoE Staff and Other Internal Costs; 0 (Apps staff will UAT). External Costs. TOTAL. |
| Is this work sustainable? | These are enablers of development projects and support BAU activity |  |  |
| What would happen if the proposal is not funded? | We will have less confidence in providing a secure and supportable infrastructure with the benefit of being proactive in anticipating well in advance any coming obsolescence. |  |  |

## CATEGORY

| Type of work | Compliance | Funding Source | Core |
| --- | --- | --- | --- |
| *Compliance Justification |  |  | Old Servers must be decommissioned to reduce waste of resource and license costs |
| Meet external legislative requirement |  |  |  |
| Address obsolescence of technology component |  |  | X |
| Maintain critical University business system AND no practical workarounds available |  |  |  |
| Provide further brief details on why this work should be considered asCompliance | To ensure supported and performance systems that allow the Division to function. |  |  |

## IMPACT

| Who does it affect? | Business Owners, users and Production Support. Are all affected when obsolete kit has to be maintained and supported, and technical debt builds up. |
| --- | --- |
| Does it impact other business areas? | Service management can be affected by obsolete kit. |
| What the benefits? | Benefit; Recipient(s); How Measured; Owner; Estimated Value over 4 Years. We remove old kit, and reduce support costs in terms of staff and potentially licenses; IS APPS; Resources not assigned to maintenance tasks on old kit Costs no longer billed for licenses needed t maintain old kit; Stefan Kaempf. |
| Procurement activity required? | N/A |
| External costs? | N/A |

## FIT WITH UNIVERSITY STRATEGIC PLAN 2016-2021

| Objective - Leadership in Learning |  |  |
| --- | --- | --- |
| Objective - Leadership in Research |  |  |
| Objective - Impact on Society |  |  |
| Theme – Influencing Globally |  |  |
| Theme – Contributing Locally |  |  |
| Theme – Digital Transformation and Data |  |  |
| Theme – Partnership with Industry |  |  |

## FIT WITH UNIVERSITY VISION 2025

| Unique Edinburgh offer for all students |  |  |
| --- | --- | --- |
| Strong and vibrant communities |  |  |
| Diverse and supported staff from all over the world |  |  |
| More post graduate students |  |  |
| More international student body |  |  |
| Culture of philanthropic support |  |  |
| More students benefiting from distance learning |  |  |
| Sustained world class research |  |  |
| Flexible estate that meets expectations and showcases the University |  |  |
| Deeper industrial, public sector and third sector collaboration |  |  |

## ESTIMATION

| Estimation Types: Select all the relevant option(s) which apply |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Business Case / Options Appraisal (BUS) |  |  | Software Development (in-house) (SWD) |  |  |
| Solution Procurement (BUY) |  |  | Agile Software Development (in-house) (AGL) |  |  |
| 3rd Party Solution Implementation (IMP) |  |  | Software Development and Configuration within Student Systems Partnership (SSP) |  |  |
| IT Infrastructure (TEC) |  | TEC | Other (OTH) |  |  |
| Estimated IS Applications Staff and Student Days (excluding Service Management) |  | S 50 days £16,000 |  | Estimated IS Applications Service Management Staff and Student Days |  |
| Estimated Other ISG Staff and Student Days |  |  |  | Estimated Business Partner Staff and Student Days |  |
| Estimated College Staff and Student Days |  |  |  |  |  |
| Estimated Other Internal Costs e.g. training materials, VMs (£) |  |  |  | Estimated External Costs - Consultancy and Other Services (£) |  |
| Estimated External Costs – Software (£) |  |  |  | Estimated External Costs – IT Infrastructure (£) |  |
| Estimation Confidence (delete as required) | Reasonably Confident (Similar to previous work) |  |  |  |  |
| Estimation References | Basing the 50 days effort involved in the similar projects in previous years |  |  |  |  |

Estimation of staff and student effort should be at a high level - it is not expected to be accurate to the nearest day! Consider the characteristics of the work in particular is it a heavier impact on the business or on IT.  The following standard estimation categorisations may be used when estimating staff or student effort:

- Extra Small - this is based on average expected outturn of around 20 days (+ or – 20%)

- Small – this is based on average expected outturn of around 50 days (+ or – 20%)

- Medium – this is based on average expected outturn of around 100 days (+ or – 20%)

- Large – this is based on average expected outturn of around 200 days (+ or – 20%)

- Extra Large – this is based on average expected outturn of around 400 days (+ or – 20%)

The IS Blended Day Rate for 2017/18 is £320 and this figure should be used for all UoE Staff Costs. Where this rate is not appropriate, for example where the backfill costs are higher or lower, please state and use the applicable rate. For Students use a Day Rate of £100 (based on ~ PG UE05 Rate).  An allocation equivalent to 20% of each estimate may be added as Contingency for each approved proposal.